WARNING:  This form is not for on-site construction activities. This is for activities related to the procurement of items or services to be delivered to LANL.

PURPOSE

The purpose of the SDDR process is to document, disposition, review, and approve deviations to subcontract requirements as required by LANL procedure P840-1, Quality Assurance for Procurements. The SDDR form (Form 2178) is used for activities related to the procurement of items or services.

This SDDR process also identifies LANL reactions to subcontractor deviation such as the identification of changes to LANL design documents, identification of changes to the project baseline, and SDDR closure requirements.

Subcontractors should use this form to:

- Notify LANL when the subcontractor wants to propose changes to the subcontract unanticipated at time of award.

- Notify LANL when a manufactured product does not meet subcontract requirements and to document the subcontractor’s proposed action together with their technical justification.

- Notify LANL upon failure to meet requirements of Design Agency reviewed subcontractor submittal documents.

APPLICABILITY

This SDDR form is applicable to the procurements of engineered or custom (not off the shelf) structures, systems, or components (SSCs) or technical services.

Form 2178 may serve as a design revision control document for procurement actions only, not for on-site facility construction activities. It is not a substitute for Requests for Information (RFI), Field Change Requests (FCRs), or Design Revision Notices (DRNs).

PRECAUTIONS AND LIMITATIONS

Obtain the latest version of this form from the Engineering Standards Program Home Page, LANL Engineering Standards.

LANL engineering actions and disposition statements do not relieve the subcontractor from responsibility for the accuracy, adequacy, or suitability of the item being provided as defined in the subcontract, nor does it constitute a waiver of the terms of the subcontract.

The SDDR is not a vehicle for granting variances from LANL institutional documents; if SDDR disposition requires variance from an institutional document then LANL engineering must follow the variance process of the appropriate institutional document.

Submittal of SDDRs from lower-tier subcontractors shall be through the subcontractor.

GENERAL

LANL procedure P840-1, Quality Assurance for Procurements, requires that “all technical and/or quality changes to procurement documents must receive LANL review/approval from the same TSME and optional QSME disciplines/organizations that developed the requirements invoked in the original procurement documents.” This SDDR process complies with the P840-1 requirement.

This SDDR form is referenced within LANL Engineering Standards Manual Chapter 1 Section Z10 Attachment F, Specifications, for use with procurements of equipment, materials, and technical services.

Web based tools or other electronic processing tools may be used in place of this form. Any web based tool or electronic system shall be approved by the LANL Engineering Services Division Office management. The web based tool or electronic systems shall comply with all salient features of this process and shall include the same reviews and approvals.

INTRUCTIONS FOR THE SUBCONTRACTOR

SECTION 1.0 Subcontractor’s Request for Deviation from Contractual Requirements

This section shall be completed by the subcontractor.

| Field | Subcontractor Entry |
| --- | --- |
| 1.1 | Subcontractor enters document number by which they track the project documentation. |
| 1.2 | Subcontractor enters the date on which the SDDR is submitted to LANL. |
| 1.3 | Subcontractor enters their organization name, point of contact name, and telephone number. |
| 1.4 | Subcontractor enters the order number, item number as applicable from the drawing, catalog, internal specification, etc., and the supplied item or service name or description. |
| 1.5 | Subcontractor enters the LANL subcontract number, LANL Procurement Specialist 's name, and LANL Subcontract Technical Representative's name. |
| 1.6 | Subcontractor enters the date the deviation was discovered and the discovery method (e.g., NDT, visual, dimensional check, software error report, etc.) |
| 1.7 | Subcontractor lists previously submitted SDDRs for same or similar deviations. |
| 1.8 | Subcontractor enters the method (e-mail, fax, letter, etc.) used to notify LANL STR or PS. |
| 1.9 | Subcontractor describes the subcontract deviation and defines the extent of the condition for each identified item or service affected. Include quantities and serial, lot, batch, heat or other numbers as appropriate. Identify the location of the deviating characteristics by drawing coordinates or specific location, as applicable. Reference and attach reproducible-quality drawings, sketches, photographs, etc. as appropriate. When proposing a change in either subcontractor or LANL documents, describe the change in detail. Identify the documents including title or subject, date and revision, and where appropriate, attach a copy of the areas in question. |
| 1.10 | Subcontractor enters cost impact in US dollars to the Subcontract that would result from the proposed changes. |
| 1.11 | Subcontractor enters schedule impact in weeks to the Subcontract that would result from the proposed changes. |
| 1.12 | Subcontractor describes the proposed action that the subcontractor intends to take and provides technical justification. Where appropriate, provide justification for cost/schedule impacts. Attach legible copies of supporting documentation. Provide adequate supporting documentation to allow LANL personnel to assess the impact that the deviation has on the fit, form, function,and quality of the item or service. |
| 1.13 | Subcontractor identifies the affected subcontractor documents (e.g. drawings, specifications, procedures, installation instructions, testing instructions, etc.) and the nature of changes that may be needed to the documents. |
| 1.14 | Subcontractor enters name, title, telephone number, and date of the subcontractor’s Authorized Representative. |

The subcontractor submits the form to the LANL STR or LANL PS as defined in the contract documents.

The subcontractor shall maintain copies of all SDDR forms and include them in the quality assurance documents required by the subcontract.

Instruction for LANL Personnel

Upon receipt, the STR or PS logs the SDDR and assigns a unique SDDR number per the project document control plan. The STR or PS enter the SDDR number and date received at the top of page 1. Sequential numbering is the preferred method but an alternative SDDR number generator is available at SDDR Central.

The STR or PS forwards the form and any supporting documentation to the LANL Project Engineer (PE), Design Engineer (DE), or Technical Subject Matter Expert (TSME) for engineering disposition and review/approval by affected technical organizations.

Prior to approving any SDDR, LANL personnel shall consider the impacts to cost, schedule, and ability of the item or service to perform its intended functions.

Responsibilities

The Project Engineer is the engineer assigned by LANL Engineering Management as the single point of contact for engineering design activities.

The Design Engineer is the representative of the Design Agency/Engineer of Record (EOR) who is responsible for the technical content of the procurement documents. The DE fulfills the TSME role defined in P840-1.

The Design Verifier (DV) is a competent individual other than the individual who performed the original design (i.e. the original deviation request). The Design Engineer may perform the role of Design Verifier when he/she did not participate in the development of the subcontractor’s request for deviation and did not develop a design solution for the deviation request.

QSME review and concurrence is required for all ML-1 and ML-2 SDDRs plus ML-3 SDDRs when QSME provided review and concurrence on the procurement specification.

The Facility Design Authority Representative (FDAR) is the LANL design authority responsible for the project design.

The STR is the individual who performs technical oversight of the subcontract and may be an Administrative Subcontract Technical Representative (AdSTR). STR training and responsibilities are defined in P840-1.

The Procurement Specialist (PS) is a representative from Acquisition Services Management (ASM) who performs subcontract administration responisibilities. PS training and responsibilities are defined in P840-1.

SECTION 2.0 LANL EVALUATION AND DISPOSITION

LANL Project Engineer is responsible for managing completion of Section 2.0.

| Field | Entry Information |
| --- | --- |
| 2.1 | The DE enters the project identification number and the project title, if applicable. |
| 2.2 | The DE checks the appropriate box for management level of the affected item or provides an alternate quality level designation. |
| 2.3 | For nuclear facilities, the DE checks the functional classification box for the affected item. For nonnuclear facilities, check “NA” box. |
| 2.4 | The DE checks the proposed disposition box. |
| 2.5 | The DE evaluates the deviation request and develops a technical disposition and appropriate justification. When changes to LANL drawings, specifications, requisitions, or other LANL documents are involved, each document is identified and the change is described in detail. The DE attaches supporting documentation as needed. Note: The changes to LANL design documents must be completed per AP-341-519 Design Revision Control The DE lists the document number, revision, title, and description of change for each design document released with the SDDR. Insert additional rows, if necessary. The DE provides the revised or marked-up documents. On each affected page or sheet, clearly show the before and after condition of the proposed change when practical. Cloud drawings changes and note SDDR number next to each cloud. Add change bars to text documents and note SDDR number next to each change bar. |
| 2.6 | LANL Actions: The DE evaluates the effect of the deviation on the project design and procurement documents and lists affected document numbers. The DE checks all applicable boxes. The PE manages any actions related to USQ/USI (Unreviewed Safety Question/Unreviewed Safety Issue) determinations, price adjustments, baseline changes, and coordination with other affected subcontractors. For hazard category 2 & 3 nuclear facilities, accelerators, or in high-hazard nonnuclear facilities, SDDRs that modify the design require USQD/USID by a LANL Qualified Evaluator (QEV). USQD is completed per SBP-112-3 and USID is completed per SBP113-3. The FDAR may allow off-site work to continue while the USQD/USID is being processed. The DE identifies “Other” follow up actions such as the need for additional calculations, drawings or sketches, inspections, testing, etc. |
| 2.7 | The DE enters their name, Z number, organization, places signature, and date to indicate that the change is correct, complete and meets project requirements. The DE may perform the required design verification if they are competent in the technical area affected by the deviation and did not originate the proposed deviation. When a separate design verification is required, document the verification in Field 2.8 to indicate that the change is correct, complete and meets project requirements. |
| 2.8 | The PE manages completion of Field 2.8. The PE and DE determine if other groups or organizations are affected by the deviation or if separate design verification is required. The PE distributes the SDDR to affected groups and/or design verifiers, collects and resolves comments, and obtains concurrences. The PE enters their name, Z number, organization, places signature, and date to signify that affected LANL groups and Design Agency personnel have evaluated and concurred with the SDDR disposition and justification. The PE may add additional lines to field 2.8 and obtain signatures therein. |
| 2.9 | The Quality Subject Matter Expert (QSME) enters their name, Z number, organization, places signature, and date evaluates the deviation, disposition, and justification to verify that appropriate quality requirements and standards are specified. QSME signature is required for ML-1 and ML-2 SDDRs plus ML-3 SDDRs when QSME provided review and concurrence on the initiating procurement specification |
| 2.10 | The FDAR enters their name, Z number, organization, places signature, and date to signify they have evaluated and concur with the SDDR disposion, justification, design verification, and review by affected groups or organizations. The FDAR enters the USQD/USQI number, when applicable. The FDAR notes whether work may continue in parallel with the USQ/USI process. For ML-4 subcontracts outside of nuclear facilities, radiological facilities, accelerators, and high-hazard nonnuclear facilities, the FDAR may elect to be omitted from the SDDR process. (Note: This approach is consistent with other engineering change processes.) |
| 2.11 | The STR or AdSTR enters their name, Z number, organization, places their signature and the date to signify concurrence with the dispostion then forwards the SDDR to the Procurement Specialist. |
| 2.12 | The PS enters their name, Z number, organization, their signature, and the date. They then process the SDDR per their organization’s procedures and sends a copy of the completed SDDR to the subcontractor. |

DOCUMENT CONTROL AND CLOSURE REQUIREMENTS

The Project Engineer (PE) maintains SDDRs and an SDDR log in the project files. At the completion of the procurement activity, the PE manages the SDDR closure process. The PE verifies that:

- Subcontractor actions identified in fields 1.12, 1.13, 2.5, and 2.6 are complete.

- LANL actions identified in field 2.6 are complete.

- Changes are incorporated into project as-built documentation.

- Completed SDDRs are submitted to document control.

| BY LANL UPON RECEIPT: SDDR No.: | Date Received: |
| --- | --- |

Instruction for Subcontractor:

- Notify LANL Subcontract Technical Representative (STR), or LANL Procurement Specialist (PS) if no STR, within 5 working days after identification or detection of proposed deviation.

- See attached instructions for completing and processing this form.

- Attach additional supporting information whenever necessary.

| 1.0 Subcontractor’S request FOR DEVIATION FROM CONTRACTUAL REQUIREMENTS |
| --- |
| 1.1 Subcontractor’s Document No.: | 1.2 Date Submitted: |
| 1.3 Subcontractor Information (Name, Point of Contact, and Telephone Number) |
| 1.4 Subcontractor Order Number: | Subcontractor Item No: | Item Name: |
| 1.5 LANL Subcontract No.: | LANL Procurement Specialist: | LANL STR: |
| 1.6 Date Deviation Discovered: | Method of Discovery: |
| 1.7 Previous SDDR Submittals for Same or Similar Issue: |
| 1.8 LANL STR or PS Notified By: | E-mail | Fax | Letter | Other: |
| 1.9 Description of Deviation: |
| 1.10 Cost Impact of Proposed Deviation: | 1.11 Schedule Impact of Proposed Deviation: |
| 1.12 Proposed Action and Technical Justification: |
| 1.13 Associated Subcontractor Document Change(s): |
| 1.14 Subcontractor’s Authorized Representative: (Name, Title, Telephone Number, and Date) |

| 2.0 LANL evaluation and disposition |
| --- |
| 2.1 Project ID: | Project Title: |
| 2.2 Affected SSC Management Level: | ML-1 | ML-2 | ML-3 | ML-4 |
| Or other quality level designation: |
| 2.3 Affected SSC Functional Classification | SC | SS | OHC | NA |
| 2.4 Proposed Disposition | Accepted | Rejected |
| 2.5 Disposition and Justification: |
| Design Documents Included with SDDR: |
| Document No. | Rev | Document Title | Change Description |
| 2.6 LANL Actions: |
| USQD/ USID Required | Yes No | Other Subcontractors Affected | Yes | No |
| Drawing Change | LANL | Subcontractor | Price Adjustment | Yes | No |
| Specification Change | LANL | Subcontractor | Baseline Change | Yes | No |
| Other: |
| 2.7 Design Engineer: (Name, Z Number, Organization, Signature and Date) |
| 2.8 Project Engineer (and Design Verifier and other affected groups if required): (Name, Z Number, Organization, Signature and Date) |
| 2.9 Quality Subject Matter Expert: (Name, Z Number, Organization, Signature and Date) |
| 2.10 Facility Design Authority Representative: (Name, Z Number, Organization, Signature and Date) |
| USQD/USID No. (when required): Subcontractor may proceed while USQD/USID is being processed. Yes No NA |
| 2.11 Subcontract Technical Representative: (Name, Z Number, Organization, Signature and Date) |
| 2.12 LANL Procurement Specialist: (Name, Z Number, Organization, Signature and Date) |